Commons V.2.0 Deployment Timeline

Toward Open Registration

| Now – Jul. 22, 02 | Hold registration of new PIs |
| --- | --- |
| Jul. 1, 02 | Last hard copy mailing of T-5 progress report face pages (Nov. 02 starts) |
| Mid-late Jul.02 | Public website launched for T-5 progress report “due” report (Guide Notice to be issued) |
| Jul. 19, 02 | Software deployment scheduled—Commons V.2.0 (Admin Module, Status, Profile Registration (IPF & PPF), X-TRAIN 1.5) |
| After Jul. 22, 02 | CWG members will test Registration by revalidating IPF in Commons V.2.0 including new data elements (org hierarchy & centralized e-mail). NIH will notify Listserv. |
| Aug. 1, 02 | CWG test of T-5 e-mail “push” notification for those that have re-registered CWG test of access to pre-populated face pages in Status CWG may now continue to register PIs |
| Mid-late Aug. 02 | Open Commons registration (Guide Notice to be issued) |